T2S

Production-First, Accuracy-First Enterprise NL-to-SQL

Master Project Specification — Candidate Architecture

September 2026

Core principle — Business requirements and production utility are fixed; architecture is replaceable. Agentic loops, T0–T6, IR and semantic layers are candidate mechanisms, not mandatory assumptions.

Primary objective — Maximize trustworthy answer coverage under a required precision/reliability level, with security and operability suitable for internal production.

# Executive Summary

T2S is defined as an enterprise NL-to-SQL product, not as a research method. Its success is measured by correct and trustworthy answers at useful coverage, reliable abstention, security, generalization and operability. Research experiments are decision tools: mechanisms are retained only when they improve the production job.

The previous seven-layer T0–T6 architecture is no longer normative. The candidate architecture is capability-oriented: Security, Grounding, Reasoning/Generation, Verification, Controlled Database Interaction, Decision/Risk, and a bounded Adaptive Orchestrator. Direct SQL using the company-hosted gpt-oss-120b is the initial mainline; semantic runtimes (e.g., Wren), IR, multiple solver strategies and agentic exploration are optional branches evaluated against the same verification/execution/risk stack.

The central production design rule is: a loop is allowed only when it can acquire new evidence or invoke an independent solution path. Generic self-reflection without new evidence is not the default, based both on internal negative results and the need for predictable production behavior.

Evidence convention — Evidence status used throughout: [E] externally or internally measured evidence; [I] hard technical/security invariant; [S] strong engineering inference that still requires measurement; [H] open hypothesis/candidate mechanism.

## Key Decisions at a Glance

| Decision | Status | Rationale |
| --- | --- | --- |
| Direct SQL as baseline/mainline | Keep initially | Lowest-assumption path; provides clean comparison before semantic/IR constraints. |
| Bounded adaptive loops | Candidate | Useful only when uncertainty is diagnosed and new evidence can be acquired. |
| Semantic/Wren | Optional branch | Strong runtime/context primitives, but local accuracy/maintenance benefit must be demonstrated. |
| Full QueryPlan IR | Optional experiment | May improve semantic verification/portability, but must not be a foundation before evidence. |
| Multi-solver | Optional escalation | External evidence supports diverse test-time compute; internal same-prompt resampling ceiling is limited. |
| LLM verifier | Optional signal | Potentially useful, but not an oracle; must be combined with deterministic/DB evidence. |
| Vanna | Reference/prototype shell | Useful patterns; OSS repository archived, so do not make load-bearing dependency without maintenance path. |

# 1. Product Contract

## 1.1 Business problem

A business user asks a question in Vietnamese or English. The system must use only authorized data and return either an Answer, a specific Ambiguity, or an Abstention. The highest-risk failure is a wrong-but-plausible answer: SQL executes and looks credible, but the business result is semantically incorrect.

## 1.2 Target environment

| Attribute | Current assumption |
| --- | --- |
| Catalog scale | ~9,000 tables across multiple databases/domains |
| Metadata | OpenMetadata; actual coverage of description/glossary/query history/profiler/lineage/joins must be audited |
| Engines | ClickHouse, StarRocks, PostgreSQL; SQLite/public benchmarks for evaluation |
| Model | gpt-oss-120b on company vLLM; no fine-tuning assumed; accuracy prioritized over latency |
| Language | Vietnamese primary; English supported |
| Security | User/department-aware; DB role/RLS/read-only enforced below LLM |

## 1.3 Product objective

Objective — Maximize trustworthy answer coverage subject to required precision/reliability and hard security constraints. The inherited 85% precision at 55% coverage is an initial business gate to validate, not a universal final SLA.

# 2. Requirements and Success Metrics

| Requirement | What success means |
| --- | --- |
| Authorized access | No metadata/data leakage outside effective user scope; fail closed. |
| Context discovery | Required schema/business/value evidence is found without full-schema prompting. |
| SQL correctness | Final result matches business intent, not merely syntactic validity. |
| Selective answering | System answers only when evidence supports it; otherwise specific ambiguity or abstain. |
| Traceability | Operators can inspect selected context, evidence, candidate SQL, verification and decision. |
| Generalization | Quality remains acceptable on unseen schemas/domains, large catalogs, VI/EN and target dialects. |
| Operability | Bounded compute, auditable DB access, measurable latency/cost and safe degradation. |

## 2.1 Primary metrics

Risk–coverage curve: precision among answered questions versus coverage.

Raw execution accuracy on the full set, reported as diagnostic rather than sole optimization target.

Error budget by schema/value/join/metric/grain/time/output/dialect category.

Calibration (reliability diagram, ECE/Brier where sample size is adequate).

Security test pass rate: unauthorized access is a binary production failure.

Latency p50/p95, GPU-seconds and warehouse load, tracked even when accuracy is prioritized.

# 3. Canonical Candidate Architecture

The architecture is organized by required capabilities rather than mandatory historical layers. Optional mechanisms plug into common contracts so they can be compared and removed without rebuilding the product.

Figure 1. Candidate production architecture: fixed capability boundaries, optional adaptive escalation.

## 3.1 Capability rationale

| Capability | Role | Evidence status |
| --- | --- | --- |
| Security & Policy | Resolve identity/ACL/role and enforce safe scope before metadata/data access. | [I] |
| Context & Evidence Grounding | Find authorized schema, values, glossary, history, profiles and relationship evidence. | [I]+[E] |
| Reasoning / Generation | Use 120B to produce SQL; direct SQL mainline, optional alternative strategies. | [S]+[E] |
| Verification | Catch structural/runtime errors and, where useful, semantic omissions before exposure. | [E]+[S] |
| Controlled DB Interaction | Provide dry-run/EXPLAIN/probe/execute through one audited gateway. | [I]+[E] |
| Decision & Risk | Fuse evidence into Answer/Ambiguous/Abstain behavior; avoid LLM self-confidence as final probability. | [E]+[S] |
| Adaptive Orchestrator | Escalate only diagnosed uncertainty; bounded state machine rather than free-form autonomy. | [S]/[H] |

## 3.2 Normal path

Security -> Grounding -> 120B Direct SQL -> Deterministic Verification -> Dry-run/Execute -> Risk Decision -> Answer/Abstain

## 3.3 Escalation path

| Uncertainty | Targeted action |
| --- | --- |
| Missing schema/context | Targeted search/inspect/bridge discovery |
| Unresolved value/business term | Glossary/history lookup or safe database probe |
| SQL logic uncertainty | One genuinely different solver/reasoning strategy |
| Concrete dialect/runtime error | Evidence-based targeted repair |
| Semantic requirement uncertainty | Independent verifier and/or optional semantic context branch |

Loop rule — Every loop must buy information: new database/metadata evidence or an independent solution path. Generic "think again" loops are not a default mechanism.

# 4. Context and Evidence Grounding

Grounding should return the smallest sufficient authorized context. OpenMetadata can expose schema descriptions, glossary/tags, sample data, queries, profiler metrics, lineage and frequently joined tables/columns when configured; availability must be measured rather than assumed. [S18–S21]

## 4.1 Retrieval strategy

1.  Filter by authorization scope.

2.  Hierarchical scope/domain/database -> table -> column retrieval.

3.  Hybrid lexical+dense ranking and reranking.

4.  Add relationship/bridge evidence only when it connects plausible required entities.

5.  If context remains incomplete, optionally invoke bounded schema exploration tools.

AutoLink is strong evidence that iterative schema exploration can scale schema linking to large schemas in benchmark settings, but local evaluation must decide whether the extra agent complexity is necessary. [S7]

## 4.2 Values, time and business terms

Resolve literal surfaces to actual values/columns and normalize dates deterministically where possible. Ambiguous bindings become uncertainty signals. Internal evidence [I2] makes literal validity an important predictor, but the 43-point separation must not be misrepresented as the causal gain of a future grounding component.

## 4.3 Query history and joins

Historical queries and OpenMetadata join counts are behavioral priors. Frequency is useful for ranking but is not proof that a join is semantically correct for the current question. If query logs exist outside OpenMetadata, expose them through a separate QueryLogPort.

# 5. Reasoning and Query Generation

The first mainline is grounded direct SQL using gpt-oss-120b. OpenAI documents configurable reasoning effort and structured outputs; vLLM supports structured outputs and prefix caching. Prefix caching reduces shared prompt prefill, not decoding time, so long reasoning remains real compute. [S1–S4]

## 5.1 Optional solver pool

| Solver strategy | When to test/use | Status |
| --- | --- | --- |
| Direct SQL | Always baseline; easy/normal cases | Mainline baseline |
| Divide-and-conquer | Complex compositional questions | Optional |
| Relational/plan reasoning -> SQL | Join/aggregation-heavy questions | Optional |
| Metric/business-first | Only with reliable business context | Optional |
| Semantic runtime | Branch comparison with Wren/equivalent | Optional |
| Typed IR -> compiler | If semantic verification/portability benefit is hypothesized | Optional experiment |

CHASE-SQL and Agentar-Scale-SQL support the usefulness of diverse/test-time-scaled reasoning in difficult Text-to-SQL. Internal [I4] simultaneously warns that repeated same-prompt resampling has limited oracle headroom. [S5–S6]

# 6. Verification and Database Evidence

## 6.1 Deterministic verification

parse/read-only/dialect validity;

table/column existence and authorization;

type/value compatibility when known;

join-edge plausibility;

output/projection invariants where mechanically valid;

dry-run, EXPLAIN and execution diagnostics.

Non-invariant semantic rules begin as flags. They become blockers only after false-positive cost is measured.

## 6.2 Independent semantic verifier (optional)

Give an isolated verifier the question, grounded evidence, candidate SQL and execution diagnostics — not the generator's private reasoning. Ask whether required metric, grain, filter, time, join semantics and output shape are actually satisfied.

A 2026 selective-prediction preprint reports reasoning judges as better correctness predictors than simple executability/self-consistency in its experiments, while DPC demonstrates that judge/consensus methods can share systematic blind spots. Therefore an LLM verifier is a useful candidate signal, not an oracle. [S10–S11]

## 6.3 Probing and executable evidence

PV-SQL and VET provide strong recent evidence for acquiring observable database evidence instead of relying solely on textual self-reflection. Targeted probes are especially plausible for value formats, column meaning and relationship ambiguity. [S8–S9]

Evidence hierarchy — Prefer database/observable evidence, then deterministic invariants, then independent/cross-paradigm verification, then reasoning-judge signals, and only then raw candidate consensus.

# 7. Adaptive Orchestration and Loop Control

The orchestrator is not a free-form agent. It is a bounded policy/state machine that diagnoses uncertainty and chooses a finite action.

| Allowed action | Information gained |
| --- | --- |
| search_schema / inspect_table | new metadata/context |
| lookup/probe value | observable value evidence |
| EXPLAIN / dry-run | dialect/runtime/cost evidence |
| alternative solver | independent reasoning path |
| independent verifier | independent correctness signal |
| semantic-context branch | business-semantic evidence when available |

All budgets—rounds, probes, solver calls, verifiers and warehouse concurrency—are configuration parameters learned from workload data. When budget is exhausted and evidence remains insufficient, the correct outcome is abstention.

# 8. Semantic Branch and Public-System Reuse

## 8.1 Semantic branch is optional

Semantic modeling is a candidate mechanism for business meaning, metric/grain consistency and maintainability. It is not the required architecture. The direct path remains complete without it.

## 8.2 Wren

Wren is currently the most directly relevant public candidate for the semantic branch because it exposes MDL context, memory/query history, planning, dry-plan/dry-run and broad connectors. This proves useful primitives exist; it does not prove the branch improves T2S accuracy. [S13–S15]

## 8.3 Vanna and DB-GPT

Vanna 2.0 contains useful user-aware agent/UI/tool patterns, but its OSS repository is archived, which raises dependency-maintenance concerns. DB-GPT is a broader agentic data platform and is useful as an orchestration/runtime reference. [S16–S17]

## 8.4 Reuse policy

USE -> WRAP -> EXTEND -> FORK -> REWRITE

Custom build is justified only when the capability materially affects production quality, existing maintained software cannot meet the requirement cleanly, and local comparison shows enough benefit to pay the maintenance cost.

# 9. Evaluation and Decision Protocol

Evaluation is an engineering decision system. It prevents weak mechanisms from entering production and catches regressions; publication novelty is optional.

## 9.1 Working evaluation

Use the planned 100–200 stratified cases for rapid diagnosis, keep a locked holdout, and periodically sanity-check on larger public benchmarks. Report risk–coverage plus complexity/error slices.

## 9.2 Component admission test

1.  What requirement/failure mode does the component address?

2.  How large is that failure mode now?

3.  Is there a simpler solution?

4.  Does controlled comparison improve production utility after accounting for broken cases, generalization, latency/load and maintenance?

## 9.3 Preserve scientific hygiene

Keep gold isolation, pinned run manifests, one-change causal comparisons when possible, locked holdout, run artifacts, paired confidence intervals/tests, fixed-vs-broke reporting and zero-call checks. The former +8pp oracle threshold should not be a universal production rule: smaller gains may be valuable in high-risk slices.

# 10. Delivery Roadmap

| Phase | Purpose | Exit condition |
| --- | --- | --- |
| P0 Product Contract | Users, workflow, risk tolerance, acceptance gate | Business criteria agreed |
| P1 Environment Audit | OpenMetadata/log/profiler/ACL/warehouse capability inventory | Measured production facts |
| P2 Simple Baseline | Grounded direct 120B + safe execution + harness | Reproducible baseline/error budget |
| P3 Public Fit-Gap | Raw/custom/Wren and relevant framework bake-off | Build-vs-reuse decisions |
| P4 Reliable Core | Improve largest measured failure modes | Production-capable fixed workflow |
| P5 Adaptive Escalation | Schema agent/probes/solver/verifier only if justified | Keep only positive-utility mechanisms |
| P6 Optional Semantic/IR | Compare semantic runtime and IR branches | Retain only if better |
| P7 Hardening | Security/load/observability/runbooks | Ready for shadow traffic |
| P8 Shadow -> Pilot -> Rollout | Validate on real traffic and staged users/domains | Controlled internal production |

# 11. Suggested Software Boundaries

src/t2s/
  domain/            # stable data contracts
  orchestration/     # bounded state machine / budgets
  security/          # identity, ACL scope
  grounding/         # retrieval, values, evidence
  generation/        # direct and optional solver strategies
  verification/      # deterministic + optional semantic verifier
  db_gateway/        # dry-run, explain, probe, execute
  risk/              # calibration, answer/abstain policy
  ports/             # CatalogPort, QueryLogPort, LLMPort, SemanticRuntimePort, DBToolPort
  adapters/          # OpenMetadata, vLLM, Wren, DB dialects...
  evaluation/        # harness, metrics, error taxonomy
  observability/     # traces, manifests, audit

This structure is illustrative, not mandatory. The important property is replaceable contracts between metadata/evidence, reasoning, verification, DB interaction and decision policy.

# 12. Open Hypotheses and Reversal Conditions

| Hypothesis | Why plausible | How to falsify / reverse |
| --- | --- | --- |
| Adaptive orchestrator improves utility | Spend compute only where uncertainty is resolvable | Compare to fixed workflow; remove if gain is small/unstable |
| Agentic schema exploration is needed | AutoLink large-schema evidence | If hierarchical static retrieval meets recall, keep static |
| DB probing is worth load | PV-SQL/VET benchmark evidence | Disable/restrict if quality gain does not justify DB cost |
| Multi-solver creates useful diversity | CHASE/Agentar + internal resampling ceiling | If candidates correlate heavily, use one solver + verification |
| 120B verifier helps selective accuracy | Selective-prediction evidence | Remove if little incremental AUROC/risk–coverage value |
| Wren semantic branch improves quality/maintenance | Strong primitives for governed context | Keep raw path if local comparison shows no material gain |
| Typed IR pays for itself | Potential verification/portability | Reject if accuracy/expressiveness/maintenance tradeoff is negative |

# 13. Reasoning Discipline

Internal error percentages are priors from a previous benchmark, not production prevalence.

Benchmark paper gains show feasibility in their settings, not guaranteed transfer to the company catalog.

Framework documentation proves available capability, not T2S accuracy improvement.

Associations such as literal-validity separation must not be reported as causal intervention gains.

A mechanism may be elegant and still be removed if it does not improve the production job.

# 14. Evidence Register

## 14.1 Internal measured evidence

| ID | Evidence | Interpretation |
| --- | --- | --- |
| I1 | Stable error taxonomy from the prior Text2sql project | 106 stable wrong cases: wrong_row_set 40.6%, wrong_metric_or_formula 38.7%, width_delta 32.1%, join_type_delta 23.6%, fan_out 15.1%. Use as prior evidence, not as the production error distribution. |
| I2 | Literal validity association | EX 5.81% when predictions contained nonexistent literals vs 48.67% when all literals existed. Strong predictive association; not a causal +43pp improvement claim. |
| I3 | Generic post-generation repair negative evidence | Five negative results around SQL refinement; one treatment/control comparison produced byte-identical SQL on 855 predictions. Generic self-reflection without new evidence should not be a default loop. |
| I4 | Same-prompt resampling ceiling | k=3 oracle at_least_one_correct improved only +4.68pp over single run; 39.6% of cases were never correct. Motivates testing genuinely diverse strategies rather than repeated sampling. |
| I5 | Column-description prompt arm | Adding descriptions to generation prompt reduced EX by 0.70pp while raising cost by 23.1%. This supports using descriptions primarily for retrieval/context selection, not blindly injecting all descriptions. |
| I6 | Output minimality | The retained arm improved EX by 1.75pp and reduced over-selection. Supports deterministic projection/output-shape checks where possible. |

## 14.2 External sources

S1 — OpenAI — gpt-oss-120b model documentation. 117B total / 5.1B active parameters, reasoning effort, agentic capabilities, structured outputs. https://developers.openai.com/api/docs/models/gpt-oss-120b

S2 — OpenAI — gpt-oss model card. Open-weight reasoning model designed for agentic workflows, tool use and structured outputs. https://openai.com/index/gpt-oss-model-card/

S3 — vLLM — Structured Outputs. Structured output generation; deprecated guided_json replaced by structured_outputs. https://github.com/vllm-project/vllm/blob/main/docs/features/structured_outputs.md

S4 — vLLM — Automatic Prefix Caching. Prefix reuse lowers prefill cost but does not reduce decoding time. https://github.com/vllm-project/vllm/blob/main/docs/features/automatic_prefix_caching.md

S5 — CHASE-SQL — ICLR 2025. Multi-path candidate generation and candidate selection; evidence that diverse reasoning paths can improve Text-to-SQL. https://proceedings.iclr.cc/paper_files/paper/2025/hash/974ff7b5bf08dbf9400b5d599a39c77f-Abstract-Conference.html

S6 — Agentar-Scale-SQL — 2025. Orchestrated test-time scaling combining sequential, parallel and internal scaling; reports 81.67% BIRD test EX. https://arxiv.org/abs/2509.24403

S7 — AutoLink — AAAI 2026. Iterative agent-driven schema exploration; high strict schema-linking recall on BIRD and Spider 2.0-Lite, including large-schema settings. https://ojs.aaai.org/index.php/AAAI/article/view/40672

S8 — PV-SQL — Findings of ACL 2026. Database probing plus rule-based verification; reports +5% EX over its strongest baseline and lower token use. https://aclanthology.org/2026.findings-acl.1286/

S9 — VET — Findings of ACL 2026. Step-wise executable reasoning against the database; emphasizes observable intermediate evidence. https://aclanthology.org/2026.findings-acl.1544/

S10 — DPC — ACL 2026. Training-free candidate selection using cross-paradigm consistency; warns about self-consistency and LLM-judge shared blind spots. https://aclanthology.org/2026.acl-long.313/

S11 — Selective Prediction Study — 2026 preprint. Reasoning-based verification signals predict correctness better than simple executability/self-consistency in the reported experiments; preprint, so treat as suggestive evidence. https://arxiv.org/abs/2607.06799

S12 — Spider 2.0 — official repository. Enterprise-style Text-to-SQL workflows across Snowflake/BigQuery/SQLite, illustrating large-schema/tool-workflow difficulty. https://github.com/xlang-ai/Spider2

S13 — Wren AI — Architecture. Open context layer: MDL, memory, planning, validation, connectors and query history. https://docs.getwren.ai/oss/reference/architecture

S14 — Wren AI — CLI Reference. dry-plan, dry-run, schema/memory tools and SQL execution primitives. https://docs.getwren.ai/oss/reference/cli

S15 — Wren AI — MDL. MDL as semantic contract describing business meaning, relationships and reusable calculations. https://docs.getwren.ai/oss/engine/concept/what_is_mdl

S16 — Vanna 2.0 — archived repository. User-aware agent framework; repository archived 2026-03-29, so useful as reference but risky as a new core dependency without a maintenance plan. https://github.com/vanna-ai/vanna/blob/main/README.md?plain=1

S17 — DB-GPT — GitHub. Agentic data analysis platform with tool execution, multi-source access and skills; useful as runtime/orchestration reference. https://github.com/eosphoros-ai/DB-GPT

S18 — OpenMetadata — Data asset details. Schema descriptions, glossary/tags, sample data, queries, profiler and lineage are available depending on ingestion/configuration. https://docs.open-metadata.org/v1.12.x/how-to-guides/guide-for-data-users/data-asset-tabs

S19 — OpenMetadata — Table relationships. Join information can include joined columns and join counts. https://docs.open-metadata.org/v1.12.x/api-reference/data-assets/tables/relationships

S20 — OpenMetadata — Data Profiler. Column/table statistics for value/evidence grounding, subject to profiler enablement and cost. https://docs.open-metadata.org/v1.12.x/how-to-guides/data-quality-observability/profiler

S21 — OpenMetadata — Discovery. Elasticsearch-backed keyword discovery, usage and relationship-based discovery. https://docs.open-metadata.org/v1.12.x/how-to-guides/data-discovery/discover

# 15. Immediate Next Actions

1.  Approve/adjust the Product Contract and initial precision–coverage acceptance gate with the internal business owner.

2.  Complete the production environment audit: metadata/log/profiler/join/ACL/warehouse probe capability.

3.  Run a simple grounded direct-SQL gpt-oss-120b baseline and produce the current error budget.

4.  Run a shallow public-system fit-gap bake-off, especially Wren as the semantic runtime candidate.

5.  Implement only the largest measured reliability/accuracy gaps; do not pre-build the full optional architecture.

6.  Move to shadow traffic before broad internal rollout and continuously update the error budget/risk–coverage curve.

Final principle — The architecture is successful only if it solves the company's work better. No method—agentic, semantic, IR, graph or verifier—is retained for elegance or novelty alone.